UPS - GCP Cloud NAT Project
Professional Services
Project Paper

Prepared for: UPS/PAN-PSO

Updated: Apr 29, 2024

Professional Services
NAM East Team

Overview
The goal of this paper is to set up Cloud NAT for outbound UPS network traffic in Google Cloud. However, there is no official documentation from Palo Alto backing this scenario.

We will create a POC in a GCP sandbox environment (infosec gcp project) with a VPC, Firewall, and connect it to VM panorama and test it out with both success and failure scenarios.

Palo Alto has an assigned Google Cloud resource that we can contact for assistance with this project.

- To contact GCP resources, use the Loop page: https://theloop.paloaltonetworks.com/loop/ls/community/cloud-provider-community-google-cloud
- There is also an internal GCP community Slack channel #panw-google-community

  1. Level Setting
The following items and known concerns should be noted as potentially impacting our efforts:
- There should be no need for change control while we are operating on any dedicated test infra.
- Change control will most certainly be needed for the final implementation on the live network.
- It is not required to license the test VM-300 firewall in GCP. The traffic should pass as expected but logging will not occur unless this device is on-boarded to Panorama

Testing
We need to verify that only post inspection traffic from the two OUTBOUND Palo Alto VM-300 firewalls is allowed to leave the network.

️ Set up two new VPC in GPC, one subnet each
“cloud-nat-trust” and “cloud-nat-untrust”
The project is called “infosec firewall playground” in GCP
What IP CIDR blocks should we use for this?
We set “private google access” to ON for access to google services without need for public IP address.
TRUST SUBNET CIDR 10.236.20.48/28
UNTRUST SUBNET CIDR 10.236.20.64/28
Sample rate needs to be set to LIGHT per policy, 10% w/flow logs enabled
Create linux vm in app vpc ; Create a Linux VM instance in Compute Engine | Compute Engine Documentation | Google Cloud
️ Set up the Cloud NAT in the GCP firewall
Douglas says we should have permissions to do this. (network admin perms)
Cloud NAT documentation | Google Cloud (see the quick start section)
Create cloud router.
Create “public” cloud nat in untrust VPC
(not completed) Connect sandbox network to the VPC in google cloud.
Set up the GCP firewall rules
Whitelist the firewall in GCP and/or the whole VPC/subnet in GCP for access to sandbox panorama
We want to add a rule for the jumphost IP to permit SSH, ICMP, and HTTP/HTTPS
Need a rule from “on prem” to the application-test-vm 10.236.20.82
Next Steps
We may need help from Doug to pass our management traffic through the existing interconnect to and from GCP mgmt and test application VPCs
Samir and Franklin to stand up temporary VM-300. (We might be able to get some lab credits for this but probably not strictly needed)
Configure the default route out of application VPC to point to the TRUST side of palo.
Set up policy on the palo for EGRESS path inspection (URL filtering, exfil monitoring, etc.)
Route traffic out of the palo through the UNTRUST side to the new Cloud NAT device. (two network interfaces running DHCP, virtual router w/static routes (?))
Samir to schedule next working session when folks are available since we have a couple people out of office.
  1. Test Preparation
We will stand up the following test infrastructure in support of testing efforts:

- An example “workload” VPC with a single subnet.
- An example “security” VPC with a network configuration that mirrors the existing infra.
- A “test” VM-300 firewall in our GCP project.
- A “test” virtual machine (VM) running any Linux distro (probably Debian or Red Hat?)
- Network routes and supporting GCP firewall rules for traffic to pass from the test VM to the public internet.
- Provision a “Cloud NAT” that we can use for testing.
  - https://cloud.google.com/nat/docs/overview

  1. Test Execution

Num	Test Case	Setup
1	Permit outbound traffic from test VM	OUTBOUND traffic will originate from the Linux test VM through the Palo VM-300 firewall.
2	Deny outbound traffic from test VM	Reconfigure the OUTBOUND policy to DENY traffic originating at the Linux test VM. Attempt to repeat the same connections OUTBOUND and verify that the attempts are denied.

  1. Firewall Deployment Script
Needs to be updated for test environment.

#!/usr/bin/env bash
#
# SPDX-FileCopyrightText: 2024 Palo Alto Networks <fdiaz@paloaltonetworks.com>
#
# SPDX-License-Identifier: GPL-3.0-or-later

# Run this tool from jump host

# Labels:

# nonstop-reason test-pipeline
# nonstop_expected_end_date dec-2025
# lab-franklin nam-ps-east
# runstatus nonstop

declare -A FW_NAMES # [ "lab-franklin-gcp-fw-one" "lab-franklin-gcp-fw-one" ]

export FW_NAME="lab-franklin-fw-two"
#export FW_NAME="palo-firewall-vm-b"
export UNTRUST_SUBNET="ps-devsecops-untrust"
export MGMT_SUBNET="ps-devsecops-mgmt"
export TRUST_SUBNET="ps-devsecops-trust"
export FW_ZONE="us-central1-a"
export INSTANCE_TYPE="n2-standard-4"
export DISK_SIZE="60GB"
export DISK_TYPE="pd-ssd"
export INSTANCE_PROJECT="paloaltonetworksgcp-public" # do not change this value
export IMAGE="vmseries-flex-byol-1023" # search for images in the preceding project
export TAGS="lab-franklin,allow-icmp,http-server,https-server" # edit these, comma separate?
export PANORAMA1="192.168.0.3"
export PANORAMA2="192.168.0.4"
export TEMPLATE="TMPL-Google-lab" # this is the STACK
export DEVICEGROUP="DG-google-lab"
export DNS="8.8.4.4"
export AUTHKEY="916211127077247" # from panorama CLI: `request bootstrap vm-auth-key generate lifetime 8760`
export KEY="admin:ssh-rsa AAAAB3NzaC1yc2EAAAADAQABAAACAQCu+5vKjTtTWZwlDlm7AlmQdWKujHq7cWnoeJZa/sUGNj+rg8d+SfJZCF+cSuOEFxqJ6wVbX5WSAvB0MNETtncVsC6NvKNSGFsc8vIrIas5cQtyk8frp6SA9aJ/M90p2ekYwPVhqshGCLiRZ1enbm+8uvpGZkWW/g7eQV8HbxFnFCsdf9JZzHcnXWOD8tkRO9r/uuIX31BmVxEG2YE8IPC3Xq18hGglLsi0vOGdBicfOGGc/DRsw6wxXSjXF66nJAxmKZgg4lWzNIe8MkEJthI9cWPsTWcJC3XPpRuKQY6crofZa+atwkymhYJ/MUIJW4172cWLpbA1+4dvSFKSUpyo/Qs+0Zpft8vVvceaDhOsNCpzKk/qINZ3Z+Q/B4I9Ribw83K3FwfAlr6t35Z4j7cCw3VrlJtyVHrwUnVwkCNuw2zcWISfXSnCCFyVgxiJltnqk6CBOUfk6P3qIXqvQqQqp3cB1SiimVtSN5bzITiNnAdySnOUYJIsmMxkPH0Qua8cOQNNs2Ns9zAjgilTZtzG0siJtWmHJrg8+3jMG5mwzOvIgT3DadAx5ao1/+8ak4gBfoqSrLSJXPwW8Myl/I3/uxVkbxb4+jjJwnxKsbGS5LnfVGSvqEFXgtGYfNz79emdIWf3Tbh6Lv9+3Rrt9maCPg3/i5QtWBpaflI2RxurbQ== fdiaz@paloaltonetworks.com"

# check if subnets exist

# run it
#
# change "no-address" to "address" tog et a public IP
echo "Deploying firewall: ${FW_NAME}"
gcloud compute instances create $FW_NAME \
--zone=$FW_ZONE \
--machine-type=$INSTANCE_TYPE \
--boot-disk-size=$DISK_SIZE \
--boot-disk-type=$DISK_TYPE \
--network-interface subnet=$UNTRUST_SUBNET,address \
--network-interface subnet=$MGMT_SUBNET,address \
--network-interface subnet=$TRUST_SUBNET,no-address \
--image-project=$INSTANCE_PROJECT \
--image=$IMAGE \
--maintenance-policy=MIGRATE \
--can-ip-forward \
--tags=$TAGS \
--metadata="block-project-ssh-keys=true,ssh-keys=$KEY,serial-port-enable=false,mgmt-interface-swap=enable,type=dhcp-client,panorama-server=$PANORAMA1,panorama-server-2=$PANORAMA2,tplname=$TEMPLATE,dgname=$DEVICEGROUP,hostname=$FW_NAME,dns-primary=$DNS,vm-auth-key=$AUTHKEY,dhcp-accept-server-hostname=yes,dhcp-accept-server-domain=yes"



1. Traffic Testing
2. Recovery/Remediation

By testing in “standalone” test environment we mitigate the risk of need for recovery until the post-test implementation.

Revision History

Date	Rev	Changes By	Status	Comments
Jan 30, 2024	0.1	Franklin Diaz / franklindiaz@ups.com	Initial Draft	Creating and populating the initial sections.